Gibson Codebase — Punch List

For Nova, from Eddy

I had Claude read through the gibson-main repo end to end. The bones are good — the FRBR schema is right, the cover-first identification flow is wired correctly, the four-color shelf-scan triage works the way we discussed, the source cascade YAML is clean, and your Haiku-first / Sonnet-escalation choice in the vision pipeline is exactly the right cost call. The 11 migrations carry real architectural weight. This is a serious working system, not a sketch.

But the thing has never been run end-to-end against real data, which means several plausible-looking pieces of code have quietly drifted. The agent runner can't actually start. The Ghost Book router queries column names that don't exist in its own schema. There are two parallel gibson_source_record definitions fighting each other across migrations. None of these are hard problems, but they all have to clear before the overnight cascade can run on one real Driftless book.

Below is the punch list, ordered roughly by how much it's blocking the next thing. The first six items are blockers — most of them are an afternoon each. The rest is architecture and polish that can land over the next month.

# Blockers (this week)

## 1.  Reconcile gibson_source_record

Migration 001 creates gibson_source_record with one shape (source_record_id, source, raw_data, normalized_data, matched_edition_id, trust_tier). Migration 010 tries to create the same table again with a totally different shape (source_id, source_type, external_id, isbn_norm, stock_item_id). Because of CREATE TABLE IF NOT EXISTS, migration 010 silently no-ops on the create, then bolts on its missing columns via ALTER TABLE. The result is a Frankenstein table with both naming conventions present.

Then half the codebase queries the v1 columns (correction.py, the agent's isfdb_local.py, ol_local.py, loc_auth_local.py) and the other half queries v2 columns (imports.py, the standalone ingest scripts). They don't crash. They just silently fail to find each other's records.

What to do:

- Keep migration 001's schema. It's the immutable evidence layer the architecture documents call for — JSONB raw_data, trust_tier 1–4, matched_edition_id linking back to the canonical record.

- Rewrite migration 010 to ADD external_id and stock_item_id columns to the existing table, not invent parallel ones.

- Update imports.py and the ingest scripts to use the canonical column names (source instead of source_type, etc.).

- Run migrations against a fresh DB to confirm they apply cleanly in order.

Half-day job. Unblocks correction concern levels, the source cascade's local lookups, and the entire "source records as accountability foundation" architecture.

## 2.  Fix the (pool, query, …) calling convention bug

api/database.py defines fetch(query, *args), fetchrow(query, *args), execute(query, *args) — no pool parameter; the pool is module-global. But agent/runner.py, agent/ghostbook_agent.py, scripts/maintenance/dedup_run.py, and several ingest scripts call them as await fetch(pool, query, …). First call: TypeError.

This is why the agent has never run. Same fix everywhere: drop the pool positional arg, the helpers resolve it themselves.

## 3.  Fix the get_settings import

api/config.py exports a module-level settings object. The agent files all do from api.config import get_settings. That function does not exist. Agent throws ImportError before it touches the database. Either add a get_settings() function returning the singleton, or rewrite the imports to use settings directly. Five-minute fix.

## 4.  Ghost Book router queries wrong column names

Schema (migration 004) defines gibson_ghost_book_record.ghost_book_id. Router (api/routers/ghostbook.py) queries ghost_id. Schema defines source-hit columns (hit_type, source_url, raw_response, match_confidence). Router selects (raw_content, relevance_score). Anything that hits this router throws.

The ghostbook agent module gets the column names right. Pick the agent's names as canonical, fix the router. Or the other way. Just pick.

## 5.  Stock item insert column drift

scripts/ingest/amazon_import.py tries to insert columns (store_id, status, section, asking_price, condition_grade, source, source_raw) into gibson_stock_item. Three of those columns don't exist on the table — section, source, source_raw. The imports router (api/routers/imports.py) gets it right. The standalone script is stale, presumably from before you moved imports into the API layer.

Either delete the standalone script or update it to match the schema. My vote: keep one ingest path, delete the other. Two paths means two things to keep in sync.

## 6.  Run the pipeline against ten real books

Once 1–5 are done, take ten Driftless upstairs books off a shelf. Five with barcodes, five without. Run them through the field tool end to end. Write down everything that breaks. Most of the bugs above I found by reading the code — there will be more that only surface in execution. Don't move to the architectural items below until this pass is clean.

# Architectural items (next two weeks)

## Land the dust jacket schema changes

We decided last session that the dust jacket is a bibliographic object on the Edition, not a condition note on the Stock Item. None of that has landed in code yet — Edition table has no jacket_issued or jacket_notes. Stock item has only a single condition_dj TEXT field. The PWA condition flow still presents Present/Fine, Present/Good, Present/Fair as options — exactly the slash format we said to retire.

What needs to land:

- On Edition: add jacket_issued BOOLEAN and jacket_notes TEXT (was the title issued in jacket originally — bibliographic fact about the edition).

- On Stock Item: add jacket_present TEXT with three states (present / absent_expected / absent_unknown).

- Keep condition_dj but constrain to the same grade vocabulary as condition_grade (Fine, Very Good+, Very Good, Good+, Good, Fair, Poor). Slash-format grades retired.

- Add jacket_in_sleeve BOOLEAN and jacket_is_facsimile BOOLEAN. Facsimile disclosure must be non-suppressible at listing-output time — this is a contract Gibson makes with buyers.

- Restructure Q5 in the condition Q&A as the three-state question with conditional sub-questions Q5a/Q5b/Q5c (only ask jacket grade if jacket is present).

- Listing description generator: jacket grade always a separate sentence, never "VG/G" slash-format.

- Training data pipeline: jacket_condition is its own example_type, never merged with condition_grade.

## Wire synthesis into the main runner

agent/synthesis.py is good code — per-field confidence with sources, conflict detection, ghost-book flagging, deterministic counter-based fallback. But the main runner never calls it. Only ghostbook_agent.py does.

The whole point of phases 1–5 is to produce a unified record with confidence per field — not a JSONB blob of source hits. Right now the runner stuffs raw results into research_results and stops. Add a synthesis step at the end of process_item, store the synthesized record alongside the raw hits, and let the routing recommendation drive what happens next (CONFIRM → write Edition, REVIEW → correction queue, GHOST_BOOK → ghost queue, NEEDS_RESEARCH → re-queue).

## Make get_store_id actually check membership

Right now get_store_id (in api/dependencies.py) just trusts whatever the client sends in the X-Store-Id header. Anyone can claim any store. The gibson_store_member table exists (migration 008) and the stores router checks it for store-management actions, but the actual store-context dependency that gates inventory, identification, defrag, etc. has no membership check.

Before the first external co-op member touches the system, get_store_id has to verify the requesting user is an active member of the claimed store. This is the database-level cooperative governance hook we said had to be confirmed before scaling. Add it to CLAUDE.md as an explicit blocker for member onboarding.

## Pick a canonical frontend

Two parallel frontends are present — Expo/React Native in mobile/ and vanilla-JS PWA in pwa/. Both have identify, condition, pricing, catalogue, shelf-scan views. CLAUDE.md says PWA is canonical; the README walks through Expo setup. In practice the Expo app appears to be the primary surface.

Two condition flows means two places the dust-jacket Q&A redesign has to land. Two identify flows means two places to wire in synthesis. This split is a real maintenance tax. Pick one as canonical, document the decision in CLAUDE.md, and either delete the other or reduce it to a thin shell that calls the same endpoints.

## Tighten the shelf-scan title match

api/routers/defrag.py line 581 falls back to ILIKE %title% for fuzzy matching when ISBN isn't readable. For short titles ("Beloved", "It", "1984") that'll match thousands of records. The trigram index is already there from migration 005:

CREATE INDEX … gibson_work USING gin(title gin_trgm_ops);

Switch to similarity scoring: WHERE w.title % $1 ORDER BY similarity(w.title, $1) DESC LIMIT 1. Tune the threshold against real shelf data. The index will carry the cost.

# Wiring up the real loops (next month)

## Biblio sync

api/services/channels/biblio.py is a 48-line stub that returns record counts and a TODO. The architectural commitment — every cataloguing action is simultaneously a listing action — does not exist in code. Biblio is the primary distribution hub. This is the next big build after the field tool is solid.

- Implement the actual Biblio API upload (reach out to Biblio for the partner endpoint docs if you don't have them).

- On stock item create: push to Biblio if status is AVAILABLE and listing_channels includes biblio.

- On sale: remove from Biblio within 15 minutes (the existing remove_sold_from_biblio stub is the right hook — implement it).

- Selective Amazon sync: only ISBN-present, post-1970, non-Ghost-Book items. The aggregator file already filters; just needs the Amazon SP-API call.

## Price refresh worker

Migration 011 added gibson_price_refresh and price_last_refreshed on stock items. The schema for price staleness is in place. The worker that actually walks aging inventory and writes to gibson_price_refresh is not. This is a candidate for the same nightly cron slot as the agent.

## Correction → training-export dry run

Don't flip training_enabled yet — that gate stays closed until the local Ollama server is real. But scripts/maintenance/training_export.py should at least be able to run in dry-run mode against accumulated corrections, producing JSONL files we can eyeball before any actual training. Once the pool calling-convention bug is fixed, this script becomes runnable.

Worth doing now: by the time you have a local server, you'll already know the export format produces useful examples. And the dust-jacket training type needs to be added — jacket_condition as its own example_type, separate from condition_grade.

# Smaller things worth fixing

- The 36 MB Amazon export and 19 MB Ka-Zam export are committed to git in references/. Move them to R2 or a local-only directory, add references/*.txt to .gitignore. The repo will balloon otherwise.

- SKU format inconsistency. The standing decision is initials + sequential number, no store prefix. identification.py gets it right when employee_id is present, falls back to store-prefix when absent. imports.py line 256 always uses store-prefix. kazam_import.py doesn't generate SKUs at all. Pick the standing decision (initials + seq) as canonical, make the imports use a special "BULK" or "IMPORT" pseudo-employee initials so the records still get parseable SKUs.

- agent/usbn.py docstring claims the spec is at openusbn.org. That site doesn't exist. The original USBN concept (Ayers, 1974, in Program journal) was never operationalized as a registry. What you've built is a Gibson-internal identifier — which is fine, arguably better — but the docstring should say so. Drop the openusbn.org reference, replace with a note that this is Gibson's deterministic pre-ISBN grouping identifier and the spec lives in this file.

- While we're there: 10 hex chars = 40 bits of entropy. With a million Ghost Books you're at one-in-a-million birthday collision odds. Probably fine for a grouping identifier, but if you ever want USBN to behave more like an ISBN (one-to-one with editions), bump to 12–16 hex chars at no real cost.

- agent/synthesis.py line 91 hardcodes claude-haiku-4-5-20251001 instead of reading settings.anthropic_synthesis_model. The env var is decorative there. Read from settings.

- Cost basis isn't actually protected at the query layer. The StockItemResponse Pydantic model correctly omits it, but several routers (defrag, imports) SELECT * from gibson_stock_item and return rows directly. Easy to leak. Either always exclude cost_basis from select lists, or use a SQL view that has it stripped and select from that everywhere except the owning-store dashboard.

- ghostbook_agent.py line 188 calls await get_pool(), but get_pool() in database.py is synchronous. await on a non-coroutine throws. Drop the await, or call init_pool() here the way the runner does.

# If I were doing this Saturday

Roughly the order I'd attack it:

- Morning: reconcile gibson_source_record (item 1). Run migrations against a fresh DB.

- Late morning: kill the (pool, …) bug everywhere (item 2). Fix get_settings (item 3). Five-minute fixes that unblock the whole agent path.

- After lunch: fix Ghost Book column names (item 4). Pick one ingest path and delete the other (item 5).

- Afternoon: take ten Driftless books to the kitchen table. Run them through. Fix what breaks. Don't write any new code unless something breaks during the run.

- Evening or Sunday: trigger the overnight agent on whatever didn't identify in the field. See if synthesis fires. See if results come back.

By Sunday night you should know whether Gibson can do the thing it was designed to do. Once that's confirmed, the dust jacket schema and the membership gate are the next two architectural items, and the Biblio sync is what comes after that.

# One last thing

I want to say this plainly. The schema is well thought through. The cascade YAML is clean. The Haiku-first / Sonnet-escalation choice in vision is exactly the right call for cost and latency, and you made it on your own. The four-color shelf-scan triage logic is real and matches the architecture documents we wrote. The correction concern-level system is handled with care. The synthesis prompt is good — explicit per-field confidence, source attribution, conflict detection, conservative defaults. None of those are easy to get right.

The bugs above are the kind you only find by running the thing. Which means the next phase is execution — not more architecture. Get it running on one book, then ten, then a hundred. The tool will tell you what to build next.

— Eddy